Project Planning Phase

| Date | 10 AUG 2025 |
| --- | --- |
| Team ID | PNT2025TMID12444 |
| Project Name | Lease Management |
| Maximum Marks |  |

The Project Planning Phase forms the foundation for successfully executing the Lease Management system. This phase involves clearly defining the project scope, establishing roles, creating work breakdowns, sprint planning, risk assessments, and preparing all necessary resources.

### 1. Project Objectives

- Automate the end-to-end lease lifecycle – from lease creation to renewal, tracking, and termination.

- Integrate payment tracking, alert notifications, and compliance validation.

- Provide visibility to users via dashboards, reports, and automated flows using Salesforce.

### 2. Scope of Work

| Component | Details |
| --- | --- |
| Core Modules | Lease Creation, Lease Renewal, Payment Tracking, Alerts/Reminders, Dashboard |
| Integrations | Salesforce automation (Flows, Validation Rules, Scheduled Jobs) |
| Compliance | Validation of lease periods, date dependencies, and payment compliance |

### 3. Project Goals

- Automate lease operations (creation, renewal, termination).

- Ensure accurate payment scheduling and reminders.

- Improve visibility via real-time dashboards and reports.

- Integrate compliance checks through validations and approval flows.

- Create a scalable and reusable lease framework using Salesforce.

### 4. Scope Definition

The scope outlines the exact boundaries of what the Lease Management system will cover:

| In-Scope Items | Out-of-Scope Items |
| --- | --- |
| Lease agreement creation, update, renewal | Manual document processing |
| Payment reminders and automation | External payment gateway integrations |
| Validation rules for date consistency | Legal contract drafting |
| Email alerts and notifications | Property appraisal or valuation tools |
| Lease dashboard and analytics | Third-party tenant screening APIs |

### 5. Agile Sprint Planning (Backlog Sample)

| Sprint | Epic | User Story | Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Lease Creation | USN-1 | User can create new lease entries | 3 | High |
| Sprint-1 | Validation | USN-2 | Validate start and end dates logic | 2 | High |
| Sprint-2 | Payment Module | USN-3 | Payment update flow automation | 3 | Medium |
| Sprint-3 | Notifications | USN-4 | Email alerts before due dates | 2 | Medium |
| Sprint-3 | Reporting | USN-5 | Dashboard for active leases | 2 | High |

### 6. Risks & Mitigation Strategies

| Identified Risk | Mitigation Plan |
| --- | --- |
| Incorrect lease data during import | Perform test imports using sample sets |
| Users skip lease renewal updates | Implement automated alerts + escalation |
| Low adoption due to complex UI | Provide training, keep UI intuitive |
| Unclear lease termination rules | Collaborate with legal for flow validation |

### 7. Key Deliverables in Planning Phase

- ✅ Requirement Specification Document (BRD)

- ✅ Technical Design Document (TDD)

- ✅ Sprint-wise User Story Backlog

- ✅ Risk Assessment and Mitigation Plan

- ✅ Resource and Timeline Allocation Sheet

- ✅ Acceptance Criteria for each feature

- ✅ Training & Go-Live Readiness Plan